Business Requirements Document (BRD)

Cultural Intelligence Chatbot for Indian Professionals in Canada

1. Executive Summary

The Cultural Intelligence Chatbot project aims to develop an AI-powered conversational assistant that helps Indian professionals working in Canada successfully navigate and adapt to Canadian workplace and social culture. This solution addresses the critical need for cultural adaptation support through interactive learning, personalized feedback, and practical guidance tailored specifically to the Indian-Canadian professional experience.

The chatbot will leverage generative AI to provide scenario-based learning, quick cultural tips, educational content on cultural dimensions, and personalized advice for user-specific situations. The solution is designed to be accessible, empathetic, and engaging while maintaining cultural sensitivity and professional relevance.

Expected Outcomes:

- Improved cultural adaptation for Indian professionals in Canadian workplaces

- Reduced workplace misunderstandings and cultural friction

- Enhanced confidence in cross-cultural professional interactions

- Scalable platform for ongoing cultural intelligence development

2. Business Objectives

2.1 Primary Objectives

- Cultural Adaptation Support: Enable Indian professionals to effectively navigate Canadian workplace norms and expectations through interactive learning experiences

- Cultural Intelligence Enhancement: Increase users' understanding of key cultural dimensions and their practical applications in Canadian professional contexts

- Personalized Learning Experience: Deliver tailored, actionable feedback and guidance using generative AI technology

- User Engagement: Provide an intuitive, empathetic, and engaging conversational interface that encourages continued learning

2.2 Secondary Objectives

- Establish a scalable platform for cultural intelligence training that can be expanded to other cultural transitions

- Create a repository of cultural scenarios and best practices for ongoing organizational learning

- Reduce onboarding time and cultural adjustment period for Indian professionals in Canadian organizations

3. Scope Definition

3.1 In Scope

- Development of AI-powered chatbot with four core functional modules

- Integration with generative AI platform for dynamic content creation

- User interface design optimized for conversational interactions

- Content development covering 8 cultural dimensions specific to Indian-Canadian workplace transitions

- Scenario generation and feedback mechanisms

- User progress tracking and engagement analytics

- Security and privacy controls for user data protection

3.2 Out of Scope

- Legal or immigration advisory services

- Support for cultural transitions other than Indian professionals in Canada (initial launch)

- Integration with external HR or learning management systems (Phase 1)

- Mobile application development (web-based solution only for Phase 1)

- Multi-language support beyond English (Phase 1)

4. Stakeholder Analysis

| Stakeholder Group | Role & Responsibility | Key Interests | Influence Level |
| --- | --- | --- | --- |
| Indian Professionals in Canada | Primary end users | Cultural adaptation, career success, workplace integration | High |
| HR Departments | Implementation sponsors | Employee integration, diversity & inclusion, productivity | High |
| Cultural Adaptation Experts | Content advisors | Accuracy of cultural guidance, educational effectiveness | Medium |
| IT/Development Team | Solution builders | Technical feasibility, system performance, security | High |
| Project Sponsors | Funding and strategic oversight | ROI, project success, organizational impact | High |
| Compliance/Legal Team | Risk management | Data privacy, content liability, regulatory compliance | Medium |

5. Functional Requirements

5.1 Welcome & Main Menu Module (REQ-001)

Description: Initial user interaction and navigation hub

Detailed Requirements:

- REQ-001.1: Display personalized welcome message introducing chatbot purpose and capabilities

- REQ-001.2: Present clear main menu with four primary navigation options

- REQ-001.3: Provide contextual help and instructions for first-time users

- REQ-001.4: Enable seamless navigation between modules and return to main menu

Acceptance Criteria:

- Welcome message loads within 2 seconds

- All menu options are clearly labeled and functional

- Navigation flow is intuitive for users with varying technical proficiency

5.2 Practice Workplace Scenarios Module (REQ-002)

Description: Interactive scenario-based learning with AI-generated feedback

Detailed Requirements:

- REQ-002.1: Generate contextually relevant workplace scenarios using AI based on 8 cultural dimensions

- REQ-002.2: Present model responses for user learning and comparison

- REQ-002.3: Accept user input responses and provide constructive, culturally-informed feedback

- REQ-002.4: Offer scenario-specific tips and best practices

- REQ-002.5: Track user progress and scenario completion rates

Acceptance Criteria:

- Scenarios are realistic, relevant, and culturally appropriate

- Feedback is constructive, specific, and actionable

- Users can complete scenario practice within 5-10 minutes per session

5.3 Quick Cultural Tips Module (REQ-003)

Description: On-demand access to practical cultural guidance

Detailed Requirements:

- REQ-003.1: Provide randomized, relevant cultural tips covering key workplace topics

- REQ-003.2: Enable users to request additional tips within the same session

- REQ-003.3: Categorize tips by topic areas (communication, meetings, feedback, etc.)

- REQ-003.4: Ensure tips are concise, actionable, and culturally specific

Acceptance Criteria:

- Tips are delivered within 3 seconds of request

- Content is accurate and culturally appropriate

- Users can access multiple tips in a single session

5.4 Cultural Dimensions Learning Module (REQ-004)

Description: Educational content on 8 key cultural dimensions

Detailed Requirements:

- REQ-004.1: Present menu of 8 cultural dimensions with clear descriptions

- REQ-004.2: Provide detailed explanations in accessible language for each dimension

- REQ-004.3: Include Canadian context and comparison to Indian cultural norms

- REQ-004.4: Offer related scenarios for practical application of learning

- REQ-004.5: Enable cross-referencing between dimensions and scenarios

Cultural Dimensions Coverage:

- Directness vs. Indirectness

- Individualism vs. Collectivism

- Hierarchy vs. Equality

- Task vs. Relationship

- Risk vs. Caution

- Time Orientation

- Expressiveness

- Formality

Acceptance Criteria:

- All 8 dimensions are covered comprehensively

- Explanations are culturally accurate and sensitive

- Content is accessible to users with varying educational backgrounds

5.5 Personalized Situation Advisory Module (REQ-005)

Description: Custom guidance for user-specific cultural challenges

Detailed Requirements:

- REQ-005.1: Accept free-text input describing user situations and challenges

- REQ-005.2: Analyze user input and determine appropriate response type

- REQ-005.3: Generate tailored, empathetic advice using generative AI

- REQ-005.4: Ask clarifying questions when additional context is needed

- REQ-005.5: Provide multiple response formats (advice, model responses, tips, resources)

Acceptance Criteria:

- System handles various input lengths and complexity levels

- Responses are relevant, helpful, and culturally appropriate

- Clarifying questions improve response quality and relevance

5.6 Navigation & User Experience (REQ-006)

Description: Seamless user journey and interaction flow

Detailed Requirements:

- REQ-006.1: Provide clear next-step options after each interaction

- REQ-006.2: Maintain consistent, supportive, and non-judgmental tone

- REQ-006.3: Enable easy navigation between modules and return to previous sections

- REQ-006.4: Implement session continuity and progress saving

- REQ-006.5: Provide help and support options throughout the experience

Acceptance Criteria:

- Users can navigate the system without confusion or frustration

- Tone remains consistent and culturally sensitive across all interactions

- Session data is preserved during navigation

6. Non-Functional Requirements

6.1 Performance Requirements

- Response Time: Chatbot responses must be delivered within 3 seconds for 95% of interactions

- Availability: System uptime of 99.5% during business hours (9 AM - 6 PM EST)

- Concurrent Users: Support minimum 100 concurrent users without performance degradation

- Scalability: Architecture must support scaling to 1,000+ users within 12 months

6.2 Security & Privacy Requirements

- Data Protection: Implement encryption for all user data in transit and at rest

- Privacy Compliance: Adhere to Canadian privacy laws (PIPEDA) and organizational data policies

- User Anonymity: Ensure user interactions cannot be traced to individual identities without explicit consent

- Secure Authentication: Implement appropriate user authentication mechanisms

6.3 Usability Requirements

- Accessibility: Comply with WCAG 2.1 Level AA accessibility standards

- Language Clarity: Use simple, clear language appropriate for non-native English speakers

- Mobile Responsiveness: Ensure optimal user experience across desktop and mobile devices

- Learning Curve: New users should be able to use core features within 5 minutes of first interaction

6.4 Integration Requirements

- AI Platform Integration: Seamless integration with selected generative AI platform (e.g., OpenAI, Azure Cognitive Services)

- Analytics Integration: Connect with analytics platform for user engagement and performance tracking

- Content Management: Enable easy content updates and scenario additions without system downtime

6.5 Reliability Requirements

- Error Handling: Graceful handling of AI generation failures with appropriate fallback responses

- Data Backup: Automated daily backups of user interaction data and system configurations

- Disaster Recovery: Recovery time objective (RTO) of 4 hours and recovery point objective (RPO) of 1 hour

7. Assumptions and Constraints

7.1 Assumptions

- Users have basic computer literacy and internet access

- Generative AI platform will provide consistent, high-quality responses

- Subject matter experts will be available for content validation and refinement

- Target users are comfortable communicating in English

- Organizational support exists for user adoption and change management

7.2 Technical Constraints

- Integration limited to Copilot Studio or similar chatbot development platforms

- Generative AI responses may require ongoing monitoring and refinement

- Content accuracy depends on quality of AI training and prompt engineering

- System performance dependent on third-party AI service availability

7.3 Business Constraints

- Initial launch focused exclusively on Indian professionals in Canada

- Budget limitations may impact advanced AI features or extensive content creation

- Timeline constraints may require phased feature delivery

- Regulatory compliance requirements may impact data handling and storage approaches

7.4 Resource Constraints

- Limited availability of cultural subject matter experts for content validation

- Development team capacity may impact delivery timeline

- Ongoing content maintenance requires dedicated resources

8. Success Criteria and Key Performance Indicators (KPIs)

8.1 User Engagement Metrics

- Scenario Completion Rate: Minimum 70% of users complete at least one practice scenario per session

- Session Duration: Average session length of 8-12 minutes indicating meaningful engagement

- Return User Rate: 60% of users return within 30 days of first use

- Feature Utilization: All four core modules used by at least 40% of active users within first month

8.2 Learning Effectiveness Metrics

- User Confidence Improvement: 25% increase in self-reported cultural confidence scores (pre/post assessment)

- Knowledge Retention: 80% accuracy rate on cultural dimension understanding assessments after 30 days

- Practical Application: 60% of users report applying learned concepts in real workplace situations

8.3 User Satisfaction Metrics

- Overall Satisfaction: Minimum 4.0/5.0 average rating in user satisfaction surveys

- Net Promoter Score (NPS): Target NPS of 50+ indicating strong user advocacy

- Content Quality Rating: 85% of users rate AI-generated advice as helpful and relevant

8.4 Business Impact Metrics

- Workplace Integration: 40% reduction in reported cultural misunderstandings among user population

- Adaptation Time: 30% reduction in average cultural adjustment period for new Indian professionals

- Organizational Benefit: Measurable improvement in diversity and inclusion metrics for participating organizations

8.5 Technical Performance Metrics

- System Reliability: 99.5% uptime during business hours

- Response Quality: 90% of AI-generated responses meet quality standards in expert review

- Error Rate: Less than 5% of user interactions result in system errors or inappropriate responses

9. Timeline and Milestones

9.1 Phase 1: Foundation Development (Weeks 1-8)

Milestone 1.1 - Requirements Finalization (Week 2)

- Complete stakeholder interviews and requirement validation

- Finalize technical architecture and AI platform selection

- Approve content framework and cultural dimension structure

Milestone 1.2 - Core Development (Week 6)

- Complete basic chatbot framework and navigation

- Implement welcome module and main menu functionality

- Establish AI integration and initial prompt engineering

Milestone 1.3 - Initial Testing (Week 8)

- Complete unit testing and basic functionality validation

- Conduct initial user experience testing with small focus group

- Refine AI prompts and response quality

9.2 Phase 2: Feature Implementation (Weeks 9-16)

Milestone 2.1 - Scenario Module Completion (Week 12)

- Implement practice scenario generation and feedback system

- Complete initial scenario library and testing

- Validate AI feedback quality and cultural appropriateness

Milestone 2.2 - Learning Modules Completion (Week 14)

- Complete cultural tips and dimensions learning modules

- Implement personalized situation advisory functionality

- Conduct comprehensive content review and validation

Milestone 2.3 - Integration Testing (Week 16)

- Complete end-to-end system testing

- Validate all user journeys and navigation flows

- Conduct security and performance testing

9.3 Phase 3: Launch Preparation (Weeks 17-20)

Milestone 3.1 - User Acceptance Testing (Week 18)

- Conduct comprehensive UAT with representative user groups

- Implement feedback and final refinements

- Complete documentation and training materials

Milestone 3.2 - Production Deployment (Week 20)

- Deploy to production environment

- Conduct final security and performance validation

- Execute go-live plan and user communication strategy

10. Risk Assessment and Mitigation Strategies

10.1 Technical Risks

Risk T1: AI Response Quality Issues

- Probability: Medium | Impact: High

- Description: AI-generated content may be culturally insensitive, inaccurate, or inappropriate

- Mitigation:

  - Implement comprehensive prompt engineering and response validation

  - Establish ongoing content review process with cultural experts

  - Create fallback responses for common scenarios

  - Implement user feedback mechanisms for continuous improvement

Risk T2: AI Platform Reliability

- Probability: Medium | Impact: Medium

- Description: Third-party AI service disruptions could impact system functionality

- Mitigation:

  - Implement redundant AI service providers where possible

  - Create cached responses for common interactions

  - Establish service level agreements with AI platform providers

  - Develop graceful degradation strategies

Risk T3: Integration Complexity

- Probability: Low | Impact: Medium

- Description: Technical integration challenges with Copilot Studio or AI platforms

- Mitigation:

  - Conduct thorough technical feasibility assessment early in project

  - Engage platform vendors for technical support and guidance

  - Develop proof-of-concept integrations before full implementation

  - Maintain alternative platform options

10.2 Content and Cultural Risks

Risk C1: Cultural Sensitivity Issues

- Probability: Medium | Impact: High

- Description: Content may inadvertently reinforce stereotypes or provide culturally inappropriate guidance

- Mitigation:

  - Engage diverse cultural experts in content development and review

  - Implement regular content audits and user feedback analysis

  - Establish clear content guidelines and approval processes

  - Provide cultural sensitivity training for development team

Risk C2: Content Accuracy and Relevance

- Probability: Medium | Impact: Medium

- Description: Cultural guidance may become outdated or may not reflect current workplace realities

- Mitigation:

  - Establish regular content review and update cycles

  - Implement user feedback mechanisms for content improvement

  - Maintain relationships with cultural experts for ongoing validation

  - Monitor workplace culture trends and update content accordingly

10.3 User Adoption Risks

Risk U1: Low User Engagement

- Probability: Medium | Impact: High

- Description: Target users may not adopt the solution or may not find it valuable

- Mitigation:

  - Conduct extensive user research and feedback collection during development

  - Implement user-centered design principles throughout development

  - Develop comprehensive change management and communication strategy

  - Provide ongoing user support and engagement initiatives

Risk U2: Privacy and Trust Concerns

- Probability: Low | Impact: Medium

- Description: Users may be hesitant to share personal cultural challenges due to privacy concerns

- Mitigation:

  - Implement robust privacy controls and transparent data handling practices

  - Clearly communicate privacy protections and data usage policies

  - Provide anonymous usage options where appropriate

  - Establish trust through consistent, helpful, and respectful interactions

10.4 Business Risks

Risk B1: Scope Creep

- Probability: Medium | Impact: Medium

- Description: Stakeholder requests for additional features or cultural groups may impact timeline and budget

- Mitigation:

  - Establish clear project scope and change management processes

  - Prioritize features based on user value and technical feasibility

  - Implement phased delivery approach to manage expectations

  - Maintain regular stakeholder communication and expectation management

Risk B2: Resource Availability

- Probability: Medium | Impact: Medium

- Description: Key team members or subject matter experts may become unavailable during critical project phases

- Mitigation:

  - Cross-train team members on critical project components

  - Maintain documentation of key decisions and technical implementations

  - Establish backup resources and expertise sources

  - Implement knowledge transfer processes throughout development

11. Compliance and Regulatory Considerations

11.1 Privacy Regulations

- PIPEDA Compliance: Ensure all data collection, processing, and storage practices comply with Personal Information Protection and Electronic Documents Act

- Consent Management: Implement clear consent mechanisms for data collection and usage

- Data Minimization: Collect only necessary user information for service delivery

- Right to Deletion: Provide mechanisms for users to request data deletion

11.2 Accessibility Standards

- WCAG 2.1 Level AA: Ensure full compliance with Web Content Accessibility Guidelines

- Screen Reader Compatibility: Optimize interface for assistive technologies

- Keyboard Navigation: Ensure full functionality without mouse interaction

- Color Contrast: Meet or exceed minimum contrast ratios for visual accessibility

11.3 Content Standards

- Anti-Discrimination: Ensure all content promotes inclusive and non-discriminatory practices

- Cultural Sensitivity: Maintain respectful and accurate cultural representations

- Professional Standards: Align guidance with Canadian workplace standards and best practices

12. Appendices

Appendix A: Example AI Prompts

Scenario Generation Prompt:

Generate a brief, realistic Canadian workplace scenario involving [Cultural Dimension] for an Indian professional. The scenario should:

- Be 2-3 sentences long

- Present a common workplace situation

- Highlight the cultural dimension clearly

- Be appropriate for professional learning context

- Avoid stereotypes while being culturally relevant

Dimension Explanation Prompt:

Explain the cultural dimension '[Dimension Name]' in simple terms for an Indian professional working in Canada. Include:

- Clear definition in accessible language

- Canadian workplace context and expectations

- Comparison to typical Indian cultural norms

- Practical implications for workplace behavior

- 2-3 specific examples of how this shows up at work

User Situation Advisory Prompt:

The user described this workplace situation: [userSituation]. They would like help in this way: [userHelpType]. Provide a supportive, practical, and culturally sensitive response that:

- Acknowledges their situation empathetically

- Provides specific, actionable advice

- Considers Canadian workplace norms

- Respects both Indian and Canadian cultural perspectives

- Offers 2-3 concrete next steps they can take

Appendix B: Cultural Dimensions Framework

Detailed breakdown of the 8 cultural dimensions with Canadian vs. Indian context comparisons, typical workplace manifestations, and learning objectives for each dimension.

Appendix C: User Journey Maps

Visual representations of key user paths through the system, including decision points, potential friction areas, and optimization opportunities.

Appendix D: Technical Architecture Diagram

High-level system architecture showing AI integration points, data flow, security boundaries, and key technical components.